## Slide 1: lil gloomy
by yours truly

## Slide 2: Overview
Sprint: 3
Team #: 1
Team Members: Austin, Caleb, Zach, Noah, Paul, Adam
Software Title: lil gloomy
Language/Framework/Library: Webstorm, html, javascript, css, node.js, Firestore

## Slide 3: Accomplishments this Sprint
Css headers added
Leaderboard established for wpm claiming in firebase
Heat map integrated
Accuracy added
Change nickname added
https://lil-gloomy.web.app/

## Slide 4: Current Issues
Heat map specifics – need accuracy instead of frequency
Css animation
Saving different data to database
Shop for different color schemes finished but need to add shop to the website
Still relying on API

## Slide 5: Plan for next sprint
Add shop into the website
Fix heat map and change it from frequency to accuracy
Add more animation with css
Implement gloom coin to database for each user and what skin they buy
Cleaning up the files to make them more readable (add comments and split up messy script.js file).